**IMTSquare Company**

**AnyChange Software**

**Iteration 2**

**Plan**

**v1.0**

**Revision History**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date | Version | Type | Description | Prepared by | Checked by |
| 02/04/2023 | 1.0 | IFC | Preliminary draft | IMT2 Dev | IMT2 QA/QC |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

**AnyChange**

**Iteration 2 Plan**

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 06.04.2023 |
| All iteration 2 artifacts IFC issue | 23.04.2023 |
| All iteration 1 artifacts IFD / IFI issue | 23.04.2023 |
| Initial version of the code - core features | 23.04.2023 |
| Review by QA/QC | 27.04.2023 |
| Iteration stop | 27.04.2023 |

# 2. High-level (HL) objectives

HL objectives for this iteration:

* IFD and/or IFI issue of all iteration 1 documents
* IFC issue of all iteration 2 documents
* Core features of the code, passed from majority of the tests

# 3. Work Item assignments

All items, assignments, story points, relevant manhours and so on are to be given in the Work Items List (for Iteration 2).

# 4. Issues

N/A

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| N/A | N/A | N/A |

# 5. Evaluation criteria

* IFD and/or IFI of all iteration 1 documents per planned milestone (23.04.2023)
* IFC of all iteration 2 documents per planned milestone (23.04.2023)
* First version of the code and successful unit tests ratio > 95%

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target |  |
| Assessment date |  |
| Participants |  |
| Project status |  |

* Assessment against objectives

N/A

* Work Items: Planned compared to actually completed

N/A

* Assessment against Evaluation Criteria Test results

N/A

* Other concerns and deviations

N/A