**IMTSquare Company**

**AnyChange Software**

**Iteration 2**

**Plan**

**v2.0**

Revision History

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Date** | **Version** | **Type** | **Description** | **Prepared by** | **Checked by** |
| 02/04/2023 | 1.0 | IFC | Preliminary draft | IMT2 Dev | IMT2 QA/QC |
| 09/04/2023 | 1.1 | IFC | Preliminary draft | IMT2 Dev | IMT2 QA/QC |
| 24/04/2023 | 2.0 | IFD | Issued for Design | IMT2 Dev | IMT2 QA/QC |
|  |  |  |  |  |  |

AnyChange

Iteration 2 Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 06.04.2023 |
| All iteration 2 artifacts IFC issue | 24.04.2023 |
| All iteration 1 artifacts IFD / IFI issue (revisions if required) | 24.04.2023 |
| Initial version of the code - core features UC-1, UC-2, UC-6, UC-8 | 24.04.2023 |
| Review by QA/QC | 27.04.2023 |
| Iteration stop | 27.04.2023 |

# 2. High-level (HL) objectives

HL objectives for this iteration:

* IFC issue of all iteration 2 documents
* Core features of the code, passed from majority of the tests (please see work items list)

# 3. Work Item assignments

All items, assignments, story points, relevant manhours and so on are to be given in the Work Items List (for Iteration 2).

# 4. Issues

N/A

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| N/A | N/A | N/A |

# 5. Evaluation criteria

* IFC of all iteration 2 documents per planned milestone (24.04.2023)
* First version of the code and successful unit tests ratio > 95%

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | IFC issue of artifacts, ready for QA/QC review |
| Assessment date | 24.04.2023 |
| Participants | All team |
| Project status | Green |

|  |  |
| --- | --- |
| Assessment target | First version of the code UC-1, UC-2, UC-6, UC-8 per relevant evaluation criteria |
| Assessment date | 24.04.2023 |
| Participants | All team |
| Project status | Green |

* Assessment against objectives

All objectives met.

* Work Items: Planned compared to actually completed.

All work items are completed as planned, see Work Items List for this iteration). Target velocity as specified in the Project Plan based on manhours estimated in the Work Items List is achieved with a slight improvement.

* Assessment against Evaluation Criteria Test results

IFC of all iteration 2 documents as referred to as in the Project Plan are completed as of planned milestone (24.04.2023)

* Other concerns and deviations

N/A